⚡ LaunchRadar

Startup Opportunity Intelligence Platform

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Full Project Documentation Pack

Requirements · Architecture · Phased Plan · Claude Prompts

Assignment 3 — Web Scraping + Data Pipeline

May 2026

# PART 1 — Market Research & Product Brief

## 1.1  The Problem (Market Gap)

Today, a startup founder looking for grants, accelerators, or pitch competitions has to manually check 20+ scattered websites every week. Existing tools are either job-boards (Wellfound/AngelList), accelerator directories (F6S, StartupBlink), or static blog lists (Failory, Plerdy). None of them:

- Aggregate ALL opportunity types (grants + accelerators + conferences + competitions + fellowships) in one place

- Automatically scrape in real-time, not curated lists updated quarterly

- Score or rank opportunities based on fit (stage, sector, region)

- Notify founders when new opportunities matching their profile appear

- Show deadline urgency — deadlines are the single most time-sensitive element

🔍 Competitor Audit Summary F6S: 13,000+ programs, but you must apply through their portal — no exportable feed. GrantWatch: US-centric, paywalled. Eventbrite: general events, zero startup filtering. Graham & Walker blog: manually updated, no search. Wellfound: jobs only. StartupBlink: ecosystem maps, not opportunity tracking. → NOBODY owns the real-time, multi-source, AI-tagged opportunity feed for founders.

## 1.2  LaunchRadar — The Differentiated Approach

LaunchRadar is a real-time opportunity intelligence dashboard. The differentiation pillars are:

| Pillar | What Others Do | What LaunchRadar Does |
| --- | --- | --- |
| Real-time Freshness | Weekly or monthly manual updates | APScheduler runs every 6h, deadlines auto-expire |
| AI Tagging | Manual tags or none | Claude API auto-tags stage, funding range, remote/onsite |
| Unified Type Coverage | One type per platform | Grants + Accelerators + Conferences + Fellowships + Competitions |
| Fit Scoring | Not present | Relevance score from 0-100 vs. user's saved profile |
| Deadline Radar | Not present | Visual urgency ring — closing in <7d shows red badge |
| Export | Not present | One-click CSV/JSON export, webhook alerts |

## 1.3  Target Users

- Early-stage founders (pre-seed to Series A)

- Solo entrepreneurs and indie hackers seeking non-dilutive funding

- University startup incubator managers tracking opportunities for students

- Startup ecosystem builders (government, NGO) who want a feed of programs

## 1.4  Scraping Sources Selected

Sources chosen for: public accessibility, rich structured data, variety of opportunity types, and active update cadence.

| Source | Type | Update Freq | Notes |
| --- | --- | --- | --- |
| f6s.com/programs | Accelerators | Daily | 13k+ programs, public JSON endpoints |
| devpost.com/hackathons | Competitions | Real-time | Structured HTML, active deadlines |
| eventbrite.com (startup tag) | Conferences | Real-time | Public API available |
| grahamwalker.com/blog | Grants/Mixed | Weekly | Well-structured grant lists |
| startupblink.com | Ecosystem events | Weekly | RSS-parseable |
| masschallenge.org | Accelerators | Seasonal | Equity-free programs |

⚠️ Anti-Scraping Note F6S rate-limits aggressively after ~30 req/min. Devpost uses JS rendering. Solution: rotating user-agents + Playwright for JS-heavy pages + exponential back-off. Eventbrite has an official API (free tier: 1,000 calls/day) — use API-first, scrape as fallback.

# PART 2 — Full Requirements Specification

## 2.1  Functional Requirements

### FR-01 · Scraping Engine

- MUST scrape minimum 3 sources (stretch: 6) on a configurable schedule

- MUST extract: title, type, organizer, location/eligibility, deadline/date, source URL, description excerpt

- MUST support keyword search param passed to scraper (e.g. 'AI startup', 'climate tech')

- MUST support optional region filter (e.g. 'India', 'Remote', 'Europe')

- MUST handle pagination (Devpost, F6S both paginate >50 results)

- MUST retry on failure with exponential back-off (max 3 retries)

- SHOULD use Playwright for JS-rendered pages, requests+BeautifulSoup for static

### FR-02 · Data Pipeline

- MUST deduplicate by source_url (primary) + title similarity (secondary, fuzzy >90%)

- MUST store in SQLite with full schema (see Section 3.2)

- MUST timestamp every record (scraped_at, updated_at)

- MUST mark expired opportunities (deadline < today) with status='expired'

- SHOULD auto-tag using Claude API: funding_range, startup_stage, remote_or_onsite

### FR-03 · Dashboard

- MUST display all non-expired opportunities in a card grid

- MUST have keyword search (searches title + description + organizer)

- MUST filter by: Type | Source | Deadline range | Stage (if AI-tagged)

- MUST show deadline urgency badge (green >30d, amber 8-30d, red <7d, grey=no deadline)

- MUST show last scraped time per source

- SHOULD allow one-click export to CSV and JSON

### FR-04 · Scheduling

- MUST run scraper automatically every 6 hours via APScheduler

- MUST expose a /scrape-now endpoint to trigger manually

- SHOULD log each run: source, records_found, new_records, errors

### FR-05 · Bonus — Alerts

- SHOULD send email or webhook when ≥1 new opportunity matches a saved keyword filter

- SHOULD support configuring alert via .env (ALERT_WEBHOOK_URL or SMTP settings)

## 2.2  Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Dashboard loads in <2s with up to 500 records; search returns in <300ms |
| Reliability | Scraper failure on one source must NOT crash others; isolated per source |
| Portability | Runs on Python 3.11+ on any OS; SQLite file = zero infrastructure |
| Maintainability | Each scraper in its own file under /scrapers/. Adding new source = new file only |
| Observability | Structured JSON logs via loguru; scrape_log table in DB |
| Security | No credentials in code; .env file; API keys masked in logs |
| Test Coverage | ≥1 unit test per scraper; integration test for dedup pipeline |

## 2.3  Out of Scope (for this assignment)

- User authentication / accounts

- Paid scraping infrastructure (no ScrapingBee, BrightData)

- Mobile app

- Production deployment / cloud hosting

# PART 3 — Technical Architecture

## 3.1  Tech Stack Decision

| Layer | Choice | Rationale |
| --- | --- | --- |
| Web Framework | FastAPI | Async, auto-docs, Jinja2 templating, easy /api routes |
| Scraping (static) | httpx + BeautifulSoup4 | Async HTTP, faster than requests |
| Scraping (dynamic) | Playwright (async) | Handles JS-rendered pages; Devpost, F6S |
| Dedup | rapidfuzz | Fast fuzzy matching for title similarity |
| Database | SQLite + SQLAlchemy | Zero-infra, file-based, portable, ORM for clean models |
| Scheduler | APScheduler (AsyncIOScheduler) | Integrates directly into FastAPI event loop |
| AI Tagging | Anthropic Claude API (claude-sonnet-4-6) | Batch tag 10 records/call to minimize API cost |
| Frontend | Jinja2 + TailwindCSS CDN + Alpine.js | No build step needed; fast SPA-like interactions |
| Logging | loguru | Structured JSON logs, colored console, file rotation |
| Config | python-dotenv + pydantic BaseSettings | Type-safe config from .env |
| Export | csv (stdlib) + orjson | Fast JSON serialization |

## 3.2  Database Schema

### Table: opportunities

| Column | Type | Nullable | Description |
| --- | --- | --- | --- |
| id | INTEGER PK | No | Auto-increment primary key |
| title | TEXT | No | Full title of the opportunity |
| type | TEXT | No | Grant ¦ Accelerator ¦ Conference ¦ Fellowship ¦ Competition |
| organizer | TEXT | Yes | Hosting organization name |
| location | TEXT | Yes | City/Country or 'Remote' or eligibility text |
| deadline | DATE | Yes | Application or event deadline (ISO format) |
| description | TEXT | Yes | Short excerpt (max 500 chars) |
| source_url | TEXT UNIQUE | No | Canonical URL — primary dedup key |
| source_name | TEXT | No | Human-readable source label (e.g. 'Devpost') |
| status | TEXT | No | active ¦ expired ¦ pending (default: active) |
| funding_range | TEXT | Yes | AI-tagged: e.g. '$10K-$50K', 'Equity-free' |
| startup_stage | TEXT | Yes | AI-tagged: Pre-seed ¦ Seed ¦ Series A ¦ Any |
| remote_or_onsite | TEXT | Yes | AI-tagged: Remote ¦ On-site ¦ Hybrid |
| ai_tagged_at | DATETIME | Yes | When AI tagging was last run |
| scraped_at | DATETIME | No | When first scraped (auto-set) |
| updated_at | DATETIME | No | Last updated timestamp |

### Table: scrape_logs

| Column | Type | Description |
| --- | --- | --- |
| id | INTEGER PK | Auto-increment |
| source_name | TEXT | Which scraper ran |
| run_at | DATETIME | Timestamp of run |
| records_found | INTEGER | Raw count before dedup |
| new_records | INTEGER | Net new inserted to DB |
| duration_sec | FLOAT | Wall-clock time for run |
| status | TEXT | success ¦ partial ¦ failed |
| error_msg | TEXT | Error traceback if failed (nullable) |

## 3.3  Project Folder Structure

| Path | Purpose |
| --- | --- |
| launchradar/ | Project root |
| ├── main.py | FastAPI app entry point + scheduler setup |
| ├── config.py | Pydantic settings from .env |
| ├── models.py | SQLAlchemy ORM models |
| ├── database.py | DB engine + session factory + init |
| ├── pipeline.py | Dedup logic + DB upsert + expiry checker |
| ├── ai_tagger.py | Claude API batch tagging logic |
| ├── scheduler.py | APScheduler setup + job definitions |
| ├── scrapers/ | One file per source |
| │ ├── base.py | Abstract BaseScraper class |
| │ ├── f6s.py | F6S accelerators scraper |
| │ ├── devpost.py | Devpost hackathons (Playwright) |
| │ ├── eventbrite.py | Eventbrite API scraper |
| │ ├── grahamwalker.py | Blog grant list scraper |
| │ └── masschallenge.py | MassChallenge accelerator scraper |
| ├── routers/ | FastAPI route files |
| │ ├── dashboard.py | Main UI routes |
| │ └── api.py | JSON API endpoints + export |
| ├── templates/ | Jinja2 HTML templates |
| │ ├── base.html | Layout with Tailwind CDN |
| │ ├── index.html | Main dashboard page |
| │ └── partials/card.html | Opportunity card partial |
| ├── static/ | CSS overrides, favicon |
| ├── tests/ | pytest test files |
| ├── .env.example | Template for environment variables |
| ├── requirements.txt | Python dependencies |
| └── README.md | Setup guide + sources + notes |

# PART 4 — Phased Implementation Plan

📋 How to Use This Plan Each phase maps to a dedicated Claude prompt in Part 5. Work sequentially — each phase's output is the input to the next. Estimated time per phase assumes focused work sessions. Total: ~12-16 hours.

## Phase 1 — Project Scaffold & Database (Est. 1.5h)

Goal: Working skeleton. Run the app, hit /, get an empty dashboard.

- Create folder structure from Section 3.3

- Write config.py with Pydantic BaseSettings (reads .env)

- Write models.py with Opportunity and ScrapeLog ORM models

- Write database.py — create_tables() on startup

- Write main.py — minimal FastAPI app with lifespan + / route returning 'OK'

- Write requirements.txt and .env.example

- Verify: python -m uvicorn main:app --reload works with no errors

✅ Phase 1 Deliverable App starts. SQLite file created. No errors in console. GET / returns 200.

## Phase 2 — Base Scraper + First Two Sources (Est. 3h)

Goal: Real data in the database from at least 2 sources.

- Write scrapers/base.py — Abstract BaseScraper with run(), parse(), scrape_with_retry()

- Write pipeline.py — dedup by source_url, fuzzy title dedup with rapidfuzz, upsert to DB

- Write scrapers/devpost.py — Playwright-based, pagination, extract all required fields

- Write scrapers/f6s.py — httpx-based, handle rate limiting, extract required fields

- Write a test_scrapers.py that runs each scraper and checks ≥5 results returned

- Manually trigger both scrapers. Verify 20+ records in DB with proper fields

✅ Phase 2 Deliverable 20+ real opportunities in DB. dedup working (no duplicate source_urls). pytest passes.

## Phase 3 — Additional Sources + Scheduler (Est. 2h)

Goal: 3-6 sources running on a schedule.

- Write scrapers/eventbrite.py using Eventbrite public API (search query: 'startup')

- Write scrapers/grahamwalker.py — blog HTML parser for grants list

- Write scrapers/masschallenge.py — static page scraper

- Write scheduler.py — APScheduler with AsyncIOScheduler, jobs every 6h

- Add /api/scrape-now POST endpoint to trigger manually

- Add expiry checker job (runs daily, marks deadline < today as expired)

✅ Phase 3 Deliverable All sources run. Scheduler starts on app boot. /api/scrape-now works. DB has 50+ records.

## Phase 4 — Dashboard UI (Est. 3h)

Goal: Beautiful, usable dashboard. The centerpiece of evaluation.

- Write templates/base.html with Tailwind CDN, Alpine.js CDN, nav bar

- Write templates/index.html — card grid layout with stats bar at top

- Write templates/partials/card.html — opportunity card with deadline badge

- Add dashboard router (routers/dashboard.py): GET / with query param support

- Implement server-side search + filter (keyword, type, source, deadline range)

- Add source health panel showing last scraped + record count per source

- Add sorting options (newest, deadline soonest, most relevant)

✅ Phase 4 Deliverable Dashboard shows cards. Search and filters work. Deadline badges colored correctly. Looks great.

## Phase 5 — AI Tagging (Est. 2h) [Bonus]

Goal: Every opportunity gets AI-enriched metadata using Claude API.

- Write ai_tagger.py — batch 10 records per API call with structured JSON output

- Parse response: funding_range, startup_stage, remote_or_onsite

- Store tags back to DB, set ai_tagged_at timestamp

- Add Stage filter to dashboard using AI tags

- Add manual /api/tag-all endpoint + auto-tag new records in pipeline

✅ Phase 5 Deliverable All records have AI tags. Stage filter works in UI. Cost per 100 records < $0.10.

## Phase 6 — Export, Alerts, Polish (Est. 2h)

Goal: Production-quality finishing — export, alerts, docs, tests.

- Add /api/export/csv and /api/export/json endpoints with active filter applied

- Add Export button to dashboard UI

- Implement webhook alert — POST to ALERT_WEBHOOK_URL when new records found

- Write README.md — setup instructions, sources, scraping challenges section

- Write tests/test_pipeline.py — test dedup, expiry logic

- Final QA: 20+ real records, all filters working, export working, no console errors

✅ Phase 6 Deliverable Submission-ready. All deliverables met. README complete. GitHub repo clean.

# PART 5 — Claude Prompts for VS Code

Use these prompts sequentially in Claude Code or as chat messages with your codebase attached. Each prompt is self-contained and references prior phase output.

## Prompt 1 — Project Scaffold

You are an expert Python engineer. Create the foundational scaffold for a project called LaunchRadar. PROJECT: A startup opportunity aggregator that scrapes grants, accelerators, conferences, and competitions, stores them in SQLite, and displays them on a FastAPI dashboard. Create these files with production-quality code: 1. requirements.txt Include: fastapi, uvicorn, sqlalchemy, httpx, playwright, beautifulsoup4, apscheduler, python-dotenv, pydantic-settings, rapidfuzz, anthropic, orjson, loguru, pytest, pytest-asyncio, jinja2, python-multipart 2. .env.example Variables: DATABASE_URL, ANTHROPIC_API_KEY, EVENTBRITE_API_KEY, SCRAPE_INTERVAL_HOURS (default 6), ALERT_WEBHOOK_URL (optional), LOG_LEVEL (default INFO), APP_HOST, APP_PORT 3. config.py Pydantic BaseSettings class reading from .env with typed fields and defaults. 4. models.py SQLAlchemy ORM: Opportunity model (all fields from schema below) + ScrapeLog model. Use declarative_base(). Opportunity fields: id, title, type, organizer, location, deadline(Date), description, source_url(unique), source_name, status(default=active), funding_range, startup_stage, remote_or_onsite, ai_tagged_at, scraped_at(auto now), updated_at(auto now, on_update) 5. database.py Async SQLAlchemy engine. create_all_tables() coroutine. get_db() dependency. 6. main.py FastAPI app with async lifespan: create tables on startup, shutdown cleanup. Include GET / that returns {"status": "LaunchRadar running", "version": "1.0.0"}. Mount /static folder. Set up Jinja2Templates. Follow these code standards: - Full type hints everywhere - Loguru for all logging (no print statements) - Async everywhere possible - Docstrings on every function - No hardcoded values — always from config

## Prompt 2 — Scrapers (Base + Devpost + F6S)

You are an expert in Python async web scraping. The project is LaunchRadar. The models.py, database.py, and config.py from Phase 1 are already in place. Create these files: 1. scrapers/base.py Abstract base class BaseScraper with: - abstract method: async def scrape(self, keyword: str, region: str ¦ None) -> list[dict] - async def run(keyword, region) -> list[dict]: calls scrape() with retry logic - _retry(max=3, backoff_base=2): exponential back-off on httpx errors - Each result dict must have ALL required Opportunity fields 2. pipeline.py async def process_results(results: list[dict], session) -> tuple[int, int]: - Dedup by source_url first (exact match in DB — skip if exists) - Then fuzzy dedup: if title similarity >90% with existing record same source — skip - Use rapidfuzz.fuzz.ratio for similarity - Upsert new records into Opportunity table - Log each step with loguru - Return (total_found, new_inserted) async def expire_old_opportunities(session): - Mark status='expired' where deadline < today and status == 'active' 3. scrapers/devpost.py - Uses Playwright (async) - URL: https://devpost.com/hackathons (sorted by deadline) - Filter by keyword if provided - Handle pagination: scrape up to 3 pages - Extract per hackathon: title, organizer, deadline, prize info into description, location (Remote if online), source_url - Set type='Competition', source_name='Devpost' - Anti-scraping: random delay 1-3s between pages, desktop user-agent 4. scrapers/f6s.py - Uses httpx async - URL: https://www.f6s.com/programs (JSON API endpoint if available, else HTML) - Filter by keyword param - Handle pagination - Extract: title, organizer, deadline, location, description, source_url - Set type='Accelerator', source_name='F6S' - Rate limiting: max 20 req/min with asyncio.Semaphore Include a test at the bottom of each scraper file as if __name__ == '__main__': block that runs the scraper and prints first 3 results (for manual verification).

## Prompt 3 — More Sources + Scheduler

Continuing LaunchRadar project. Phases 1 and 2 are complete. DB has Opportunity + ScrapeLog models. Pipeline.py dedup works. Scrapers base, devpost, f6s are done. Create: 1. scrapers/eventbrite.py - Use Eventbrite public API: GET https://www.eventbriteapi.com/v3/events/search/ - Params: q="startup", categories=102 (Business), format=conference - API key from config (EVENTBRITE_API_KEY) - Extract: title, organizer name, start.local as deadline, venue.address as location, url as source_url, description.text as description - Set type='Conference', source_name='Eventbrite' - Handle pagination via continuation token 2. scrapers/grahamwalker.py - URL: https://grahamwalker.com/blog/grants-accelerators-for-early-stage-founders/ - Static HTML, use httpx + BeautifulSoup4 - Parse each listed grant/program: extract title, deadline text (parse to date if possible), funding amount into description, organizer from context - Set source_name='Graham & Walker' - Gracefully handle date parsing failures (store None) 3. scrapers/masschallenge.py - URL: https://masschallenge.org/programs-and-accelerators/ - Static, extract programs: title, description excerpt, location, application link - Set type='Accelerator', source_name='MassChallenge' 4. scheduler.py from apscheduler.schedulers.asyncio import AsyncIOScheduler - run_all_scrapers(keyword, region): calls all scrapers, pipelines results, logs to ScrapeLog table - Schedule: every SCRAPE_INTERVAL_HOURS hours (from config) - Also schedule: expire_old_opportunities daily at midnight - Expose create_scheduler() -> AsyncIOScheduler for import into main.py 5. Add to main.py lifespan: - Start scheduler on startup, stop on shutdown - POST /api/scrape-now endpoint: trigger run_all_scrapers("startup", None) and return {new_records: N, sources_run: [...], duration_sec: X} All error handling: if a scraper fails, log error, insert failed ScrapeLog, continue others.

## Prompt 4 — Dashboard UI

LaunchRadar project. Backend complete. Need the full dashboard UI. Tech: FastAPI with Jinja2 templates, Tailwind CSS (CDN), Alpine.js (CDN). No npm build step. Everything via CDN links. Create: 1. templates/base.html - Full HTML5 boilerplate with Tailwind CDN + Alpine.js CDN - Top nav: "⚡ LaunchRadar" brand, nav links (Dashboard, API Docs, Export) - Stats bar: total active, expiring soon (<7d), sources live, last updated - Footer with GitHub link placeholder - Dark mode class support via Tailwind (optional) 2. templates/index.html extends base.html - SEARCH BAR at top: text input for keyword search (submits as GET param ?q=) - FILTER ROW: * Type dropdown (All ¦ Grant ¦ Accelerator ¦ Conference ¦ Fellowship ¦ Competition) * Source dropdown (All ¦ Devpost ¦ F6S ¦ Eventbrite ¦ etc.) * Deadline: (All ¦ This week ¦ This month ¦ Next 3 months) * Stage (All ¦ Pre-seed ¦ Seed ¦ Series A ¦ Any) — from AI tags - SORT: (Newest ¦ Deadline Soon ¦ Most Relevant) - CARD GRID: 3 columns on desktop, 1 on mobile - EMPTY STATE: friendly message if no results - PAGINATION: simple prev/next at bottom 3. templates/partials/card.html Opportunity card design: - Type badge (color coded: green=Grant, blue=Accelerator, purple=Conference, orange=Competition, teal=Fellowship) - Title (bold, truncated to 2 lines) - Organizer name + Location (with 📍 icon) - Description excerpt (3 lines max, fade out) - DEADLINE BADGE (right-aligned): * Red "🔴 X days left" if ≤7 days * Amber "🟡 X days" if 8-30 days * Green "🟢 X days" if >30 days * Grey "No deadline" if null - AI tags row: funding range chip, stage chip, remote chip (if tagged) - "Apply Now →" button linking to source_url (opens new tab) - Source label at bottom right (small text) 4. routers/dashboard.py GET / with query params: q, type, source, deadline_range, stage, sort, page Build SQLAlchemy query applying all filters. Pass results + pagination info to template. Also pass: stats (total, expiring_soon count, sources list with last_scraped). Make the design feel PREMIUM — not a basic list. Think a product a founder would actually use. Use gradient accents, subtle shadows, clean typography. Each card should breathe.

## Prompt 5 — AI Tagging with Claude API

LaunchRadar project. All phases done except AI tagging. Anthropic SDK is installed. ANTHROPIC_API_KEY is in .env. Create ai_tagger.py: async def tag_opportunities(records: list[dict]) -> list[dict]: """ Batch-tag up to 10 opportunities per API call. For each opportunity, extract: - funding_range: e.g. "$10K-$50K", "Up to $100K", "Equity-free", "Unknown" - startup_stage: "Pre-seed" ¦ "Seed" ¦ "Series A" ¦ "Any stage" ¦ "Unknown" - remote_or_onsite: "Remote" ¦ "On-site" ¦ "Hybrid" ¦ "Unknown" Return same records with these fields filled. """ Implementation requirements: - Use model: claude-sonnet-4-20250514 - Send 10 records per call (batch to minimize cost) - System prompt: make Claude return ONLY valid JSON, no explanation - User message: include title + description + location for each record - Parse JSON response safely (try/except, fallback to "Unknown" if parse fails) - Log cost estimate: count input/output tokens from response.usage - Rate limit: asyncio.Semaphore(3) for concurrent calls - After tagging, update DB records + set ai_tagged_at = now() Also add to pipeline.py: - After inserting new records, call tag_opportunities() on just the new ones Add to routers/api.py: - POST /api/tag-all: tag all untagged records (ai_tagged_at is NULL) - Return {tagged: N, cost_estimate_usd: X} System prompt to use for tagging: """ You are a startup opportunity classifier. Given a list of opportunities, return ONLY a JSON array with the same order, each object containing: {"funding_range": "...", "startup_stage": "...", "remote_or_onsite": "..."} No explanation. No markdown. Just the JSON array. """

## Prompt 6 — Export, Alerts & Final Polish

LaunchRadar final phase. All core features done. Need export, alerts, tests, README. 1. routers/api.py — Add endpoints: GET /api/export/csv - Query params same as dashboard filters (q, type, source, deadline_range) - Stream CSV response with proper Content-Disposition header - Columns: title, type, organizer, location, deadline, source_url, funding_range, startup_stage, remote_or_onsite GET /api/export/json - Same filters, return JSON array - Use orjson for fast serialization - Include metadata: {exported_at, total, filters_applied, data: [...]} GET /api/sources - Return list of sources with: name, last_scraped, total_records, status 2. alerts.py async def send_webhook_alert(new_records: list[dict]): - If ALERT_WEBHOOK_URL is set in config, POST JSON payload - Payload: {event: "new_opportunities", count: N, preview: first 3 titles, dashboard_url: APP_HOST+"/"} - Use httpx async, timeout 5s, don't raise on failure — just log Call send_webhook_alert() from run_all_scrapers() if new_records > 0 3. tests/test_pipeline.py Test dedup: insert a record, insert same source_url again → count stays at 1 Test fuzzy dedup: insert "Y Combinator 2025 Batch", try inserting "Y Combinator 2025 Summer Batch" → should be deduplicated (>90% similar) Test expiry: insert record with deadline=yesterday → run expire_old_opportunities → record status should be 'expired' 4. Add Export buttons to index.html dashboard: Two buttons next to the sort control: "⬇ CSV" and "⬇ JSON" Each opens /api/export/csv or /api/export/json with current filter params 5. README.md — Write a complete README with: ## Setup git clone → pip install -r requirements.txt → playwright install chromium → cp .env.example .env (fill API keys) → uvicorn main:app --reload ## Sources Used Table of all 5+ sources with URLs and types ## Scraping Challenges & Solutions At least 5 specific challenges encountered and how they were solved: - JS rendering (Playwright) - Rate limiting (semaphore + delays) - Date parsing inconsistency (dateutil.parser with fallback) - Duplicate detection across sources (fuzzy matching) - Expired vs active opportunities (scheduled expiry checker) ## AI Tagging How Claude API is used, cost estimate, sample tagged output Run: pytest tests/ -v All tests must pass.

# PART 6 — Scraping Challenges & Design Decisions

This section is ready to paste into your README and can be expanded based on what you encounter during build.

## 6.1  JS-Rendered Pages — Playwright Solution

Sites like Devpost and F6S render opportunity listings via JavaScript after the initial HTML loads. A plain requests/httpx fetch returns the shell HTML with no data.

Solution: Playwright (async) launches a headless Chromium browser, waits for the target selector to be visible, then extracts the fully-rendered DOM. We use async_playwright to stay non-blocking in FastAPI's event loop.

# devpost.py pattern async with async_playwright() as p: browser = await p.chromium.launch(headless=True) page = await browser.new_page(user_agent=DESKTOP_UA) await page.goto(url, wait_until="networkidle") await page.wait_for_selector(".hackathon-tile", timeout=15000) html = await page.content() await browser.close()

## 6.2  Rate Limiting — Semaphore + Exponential Back-off

F6S rate-limits requests beyond ~20/minute. Hitting the limit returns 429 Too Many Requests. Without handling, the scraper silently returns empty results.

Solution: asyncio.Semaphore(3) caps concurrent connections. On 429, the back-off waits 2^attempt seconds before retry (2s, 4s, 8s). Max 3 retries.

## 6.3  Date Parsing Inconsistency

Different sources represent deadlines in wildly different formats: 'May 31, 2026', '2026-05-31', 'Rolling applications', 'Apply by end of Q2'. Many are free-text.

Solution: python-dateutil's parser handles most formats automatically. We catch parse failures and store None (displayed as 'No deadline' in UI). 'Rolling' is explicitly mapped to None.

## 6.4  Cross-Source Deduplication

The same opportunity (e.g. a Y Combinator batch) may appear on F6S, StartupBlink, and a blog list with slightly different titles. URL-only dedup misses these.

Solution: Two-tier dedup. First: exact source_url match (hash comparison, O(1)). Second: if title similarity >90% using rapidfuzz.fuzz.ratio AND same source_name, skip as duplicate. This catches title-variation duplicates without false positives across sources.

## 6.5  Opportunity Lifecycle — Expired Records

Without cleanup, the database accumulates thousands of past deadlines cluttering the dashboard. We can't delete them (useful for analytics).

Solution: status field. APScheduler runs expire_old_opportunities() nightly: sets status='expired' where deadline < today. Dashboard queries WHERE status='active' by default, but an 'Include past' toggle lets users see expired ones.

## 6.6  Anti-Scraping Handling

Several sites block requests with default Python user-agents or detect headless browsers by timing patterns.

Mitigations applied:

- Rotate between 5 realistic desktop user-agent strings

- Random sleep 1-3 seconds between page fetches

- Accept-Language and Accept headers mimicking real browser

- Playwright with headless=True + args=['--no-sandbox'] for cloud environments

- Respect robots.txt for all sources — only scrape public/allowed paths

## 6.7  AI Tagging Cost Estimate

| Scenario | API Calls | Est. Cost (USD) |
| --- | --- | --- |
| Initial tag of 100 records | 10 calls (10 records/call) | ~$0.08 |
| Daily new records (avg 20) | 2 calls/day | ~$0.016/day |
| Full re-tag of 500 records | 50 calls | ~$0.40 |

Model: claude-sonnet-4-6. Input tokens ~200/record, output ~30/record. At $3/M input, $15/M output tokens.

# PART 7 — Evaluation Checklist

Use this to self-grade before submission. Maps directly to the marking criteria.

## Scraper Reliability — 35%

| # | Criterion | Status |
| --- | --- | --- |
| □ | ≥2 sources scraped successfully |  |
| □ | Keyword + region filters passed to scrapers |  |
| □ | All required fields extracted for each record |  |
| □ | Pagination handled (multi-page scraping works) |  |
| □ | Retry / back-off on scraper failure |  |
| □ | One scraper failure does NOT crash others |  |
| □ | 20+ real entries in DB at submission |  |

## Data Pipeline & Storage — 25%

| # | Criterion | Status |
| --- | --- | --- |
| □ | SQLite DB with correct schema created on startup |  |
| □ | Deduplication by source_url works |  |
| □ | Fuzzy title dedup works (no near-duplicates) |  |
| □ | Expired opportunities auto-marked on schedule |  |
| □ | Scrape logs stored in scrape_logs table |  |
| □ | APScheduler runs every 6h without crash |  |
| □ | /api/scrape-now triggers manual run |  |

## Dashboard UI & Usability — 25%

| # | Criterion | Status |
| --- | --- | --- |
| □ | All opportunities displayed in card layout |  |
| □ | Keyword search works (title + description + organizer) |  |
| □ | Filter by Type works |  |
| □ | Filter by Source works |  |
| □ | Filter by Deadline range works |  |
| □ | Deadline urgency badges colored correctly |  |
| □ | CSV + JSON export buttons work |  |
| □ | UI is responsive and visually polished |  |

## Code Quality & Documentation — 15%

| # | Criterion | Status |
| --- | --- | --- |
| □ | README with setup instructions complete |  |
| □ | Scraping challenges section in README |  |
| □ | pytest tests pass (pipeline + scrapers) |  |
| □ | Type hints on all functions |  |
| □ | No hardcoded credentials — .env pattern used |  |
| □ | Each scraper in its own file, clean imports |  |
| □ | Loguru logging throughout (no bare prints) |  |

## Bonus Features Checklist

- □ AI tagging (funding_range, startup_stage, remote_or_onsite) — 3 bonus points

- □ Webhook alert on new matches — 2 bonus points

- □ Pagination on scrapers — 2 bonus points

- □ Anti-scraping handling (UA rotation, delays) — 2 bonus points

- □ Export to CSV + JSON — 2 bonus points

LaunchRadar — Full documentation pack complete. Proceed to Prompt 1.